# Project HalfBill

## Doc 6a: Platform Team Brief

### Infrastructure + Orchestration + Observability

🔧 TEAM EXERCISE — Weeks 2–4 Platform team only. 4 interns. You build the foundation everyone else builds on. Your work in Week 2 unblocks all four product teams.

## Your Role

You own everything that is not a product. While product teams build domain logic, you build the infrastructure they plug into. Without your deliverables, no product agent can run.

Week 2 is your critical path. Product teams are blocked on: - fastapi_app/main.py — they cannot test endpoints without it - fastapi_app/models.py — they need shared Pydantic schemas - shared/db.py — they need the database connection - agent_registry.py — the orchestrator needs agent URLs

Deliver these by end of Week 2, Day 3 at the latest.

## Your Deliverables

platform/
├── orchestrator/
│   ├── orchestrator_server.py   ← MCP server (SSE, port 8002)
│   ├── router.py                ← LLM routing logic
│   └── aggregator.py            ← LLM aggregation logic
├── hub/
│   └── app.py                   ← Agentic Hub UI (Streamlit, port 8501)
└── shared/
    ├── db.py                    ← Postgres connection (asyncpg)
    └── agent_registry.py           ← Agent registry (production URLs)

fastapi_app/
├── main.py                      ← FastAPI app (port 8001)
└── models.py                    ← Shared Pydantic schemas

orchestrator_cli.py              ← CLI entry point

The orchestrator code (orchestrator_server.py, router.py, aggregator.py, orchestrator_cli.py) is carried forward from your Doc 5 exercise. Update agent_registry.py to use real product ports.

## Deliverable 1: shared/db.py

Provides an asyncpg connection pool used by all FastAPI routers. Product teams import get_db from here — they never manage connections themselves.

# shared/db.py
import asyncpg
import sys, os
sys.path.insert(0, os.path.expanduser("~/onebill-agents"))
from config import DB_URL

_pool = None

async def get_pool():
    global _pool
    if _pool is None:
        _pool = await asyncpg.create_pool(DB_URL, min_size=2, max_size=10)
    return _pool

async def get_db():
    """Dependency for FastAPI routes. Yields a connection from the pool."""
    pool = await get_pool()
    async with pool.acquire() as conn:
        yield conn

## Deliverable 2: fastapi_app/models.py

Shared Pydantic models used across all product routers. Product teams add their own domain models in their router files. These are the cross-cutting models everyone shares.

# fastapi_app/models.py
from pydantic import BaseModel
from typing import Optional
from datetime import date, datetime

# ── Shared reference models ───────────────────────────────────

class CustomerSummary(BaseModel):
    id: int
    customer_code: str
    name: str
    email: str
    account_type: str
    status: str
    city: Optional[str]
    state: Optional[str]

class ProductSummary(BaseModel):
    id: int
    product_code: str
    name: str
    category: str
    billing_type: str
    contract_type: str
    base_price: float
    setup_fee: float
    description: Optional[str]

# ── Health response ───────────────────────────────────────────

class HealthResponse(BaseModel):
    status: str
    server: str
    port: int

# ── Error response ────────────────────────────────────────────

class ErrorResponse(BaseModel):
    error: str
    detail: Optional[str] = None

## Deliverable 3: fastapi_app/main.py

The FastAPI application. Mounts all four product routers. Product teams register their routers here — platform team adds the stub, product teams fill in the router file.

# fastapi_app/main.py
from fastapi import FastAPI
from fastapi.middleware.cors import CORSMiddleware

app = FastAPI(
    title="Project HalfBill — Product API",
    description="REST API layer for all four OneBill product modules.",
    version="1.0.0",
)

app.add_middleware(
    CORSMiddleware,
    allow_origins=["*"],
    allow_methods=["*"],
    allow_headers=["*"],
)

# ── Product routers ───────────────────────────────────────────
# Each product team implements their router file.
# Platform team registers them here.

from fastapi_app.routers import cpq, billing, servicedesk, fsm

app.include_router(cpq.router,         prefix="/cpq",         tags=["CPQ"])
app.include_router(billing.router,     prefix="/billing",     tags=["Billing"])
app.include_router(servicedesk.router, prefix="/servicedesk", tags=["ServiceDesk"])
app.include_router(fsm.router,         prefix="/fsm",         tags=["FSM"])


@app.get("/health")
async def health():
    return {"status": "ok", "service": "product-fastapi", "port": 8001}


@app.get("/")
async def root():
    return {"message": "Project HalfBill Product API", "docs": "/docs"}

Start it:

uvicorn fastapi_app.main:app --host 0.0.0.0 --port 8001 --reload

The /docs endpoint (Swagger UI) is available automatically at http://localhost:8001/docs — product teams use this to test their endpoints without writing a client.

## Deliverable 4: agent_registry.py (Production Version)

Update from the exercise version. Real product ports.

# shared/agent_registry.py — PRODUCTION VERSION
import sys, os
sys.path.insert(0, os.path.expanduser("~/onebill-agents"))
from config import CPQ_MCP_URL, BILLING_MCP_URL, SERVICEDESK_MCP_URL, FSM_MCP_URL

AGENTS = {
    "cpq": {
        "name": "CPQ Agent",
        "description": (
            "Handles product configuration, pricing, and quote generation. "
            "Use for: creating quotes, searching products, applying discounts, "
            "checking quote status."
        ),
        "url": CPQ_MCP_URL,           # http://localhost:8003
    },
    "billing": {
        "name": "Billing Agent",
        "description": (
            "Handles invoices, billing anomalies, payments, and revenue leakage. "
            "Use for: invoice status, overdue accounts, payment history, "
            "anomaly detection and investigation."
        ),
        "url": BILLING_MCP_URL,       # http://localhost:8004
    },
    "servicedesk": {
        "name": "ServiceDesk Agent",
        "description": (
            "Handles support tickets — creation, triage, status, resolution. "
            "Use for: opening tickets, checking status, adding comments, "
            "escalating issues, finding similar past tickets."
        ),
        "url": SERVICEDESK_MCP_URL,   # http://localhost:8005
    },
    "fsm": {
        "name": "FSM Agent",
        "description": (
            "Handles field service — technician dispatch, job scheduling, status. "
            "Use for: scheduling installations or repairs, finding available "
            "technicians, updating job status."
        ),
        "url": FSM_MCP_URL,           # http://localhost:8006
    },
}

## Deliverable 5: Agentic Hub — platform/hub/app.py

Streamlit dashboard. Two data sources only: - Health: HTTP GET to /sse on each MCP server port - Business metrics: HTTP GET to each /product/metrics endpoint on port 8001

# platform/hub/app.py
import streamlit as st
import requests
import plotly.graph_objects as go
import plotly.express as px
import pandas as pd
import time
import sys, os
sys.path.insert(0, os.path.expanduser("~/onebill-agents"))

from config import (
    ORCHESTRATOR_MCP_URL, CPQ_MCP_URL, BILLING_MCP_URL,
    SERVICEDESK_MCP_URL, FSM_MCP_URL, PRODUCT_API_URL
)

st.set_page_config(
    page_title="Project HalfBill — Agentic Hub",
    layout="wide",
    page_icon="⚡"
)

st.title("⚡ Project HalfBill — Agentic Hub")
st.caption("Operational observability for the OneBill agent platform")

# ── Helper functions ──────────────────────────────────────────

def check_health(url: str) -> bool:
    """Probe SSE endpoint. Returns True if server is up."""
    try:
        r = requests.get(url + "/sse", timeout=2, stream=True)
        return r.status_code == 200
    except requests.exceptions.RequestException:
        return False

def get_metrics(endpoint: str) -> dict:
    """Call a FastAPI metrics endpoint. Returns dict or empty dict on failure."""
    try:
        r = requests.get(PRODUCT_API_URL + endpoint, timeout=3)
        if r.status_code == 200:
            return r.json()
    except requests.exceptions.RequestException:
        pass
    return {}

def status_badge(is_up: bool) -> str:
    return "🟢 Online" if is_up else "🔴 Offline"


# ── Section 1: Agent Health ───────────────────────────────────

st.header("Agent Health")

servers = {
    "Orchestrator": ORCHESTRATOR_MCP_URL,
    "CPQ":          CPQ_MCP_URL,
    "Billing":      BILLING_MCP_URL,
    "ServiceDesk":  SERVICEDESK_MCP_URL,
    "FSM":          FSM_MCP_URL,
}

cols = st.columns(len(servers))
for col, (name, url) in zip(cols, servers.items()):
    is_up = check_health(url)
    col.metric(label=name, value=status_badge(is_up))

st.divider()


# ── Section 2: Business Metrics ───────────────────────────────

st.header("Business Metrics")

cpq_m  = get_metrics("/cpq/metrics")
bill_m = get_metrics("/billing/metrics")
sd_m   = get_metrics("/servicedesk/metrics")
fsm_m  = get_metrics("/fsm/metrics")

col1, col2, col3, col4 = st.columns(4)

with col1:
    st.subheader("CPQ")
    st.metric("Quotes Today",      cpq_m.get("quotes_created_today", "—"))
    st.metric("Acceptance Rate",   f"{cpq_m.get('acceptance_rate_pct', '—')}%")
    st.metric("MRR in Pipeline",   f"${cpq_m.get('total_mrr_pipeline', '—'):,}")

with col2:
    st.subheader("Billing")
    st.metric("Overdue Invoices",  bill_m.get("invoices_overdue", "—"))
    st.metric("Anomalies Open",    bill_m.get("anomalies_open", "—"))
    st.metric("Leakage Flagged",   f"${bill_m.get('leakage_amount_flagged', '—'):,}")

with col3:
    st.subheader("ServiceDesk")
    st.metric("Open Tickets",      sd_m.get("tickets_open", "—"))
    st.metric("Created Today",     sd_m.get("tickets_created_today", "—"))
    st.metric("Avg Resolution",    f"{sd_m.get('avg_resolution_hours', '—')}h")

with col4:
    st.subheader("FSM")
    st.metric("Jobs Today",        fsm_m.get("jobs_scheduled_today", "—"))
    st.metric("Completed Today",   fsm_m.get("jobs_completed_today", "—"))
    st.metric("Technician Util",   f"{fsm_m.get('technician_utilisation_pct', '—')}%")

st.divider()


# ── Section 3: ServiceDesk Ticket Priority Breakdown ─────────

st.header("Open Tickets by Priority")
if sd_m and "by_priority" in sd_m:
    priority_data = sd_m["by_priority"]
    fig = px.bar(
        x=list(priority_data.keys()),
        y=list(priority_data.values()),
        color=list(priority_data.keys()),
        color_discrete_map={
            "critical": "#dc2626",
            "high":     "#ea580c",
            "medium":   "#ca8a04",
            "low":      "#16a34a",
        },
        labels={"x": "Priority", "y": "Tickets"},
    )
    fig.update_layout(showlegend=False, height=300)
    st.plotly_chart(fig, use_container_width=True)
else:
    st.info("ServiceDesk metrics unavailable — is servicedesk_server.py running?")

st.divider()


# ── Section 4: Auto-refresh ───────────────────────────────────

st.caption("Dashboard refreshes every 30 seconds.")
time.sleep(30)
st.rerun()

Start it:

streamlit run platform/hub/app.py --server.port 8501

## Orchestrator — Production Version

Carry forward from Doc 5. Only change needed is agent_registry.py pointing to real ports (done in Deliverable 4 above).

orchestrator_server.py, router.py, aggregator.py, orchestrator_cli.py — identical to exercise versions.

## Cross-Agent Sample Prompts (Orchestrator Testing)

These are the prompts the platform team uses to validate the full multi-agent system in Week 4. Each tests a different routing scenario.

Single agent routing:

Show me all overdue invoices

Expected: routes to billing only.

Who are the available technicians in the North zone?

Expected: routes to fsm only.

Two agent routing:

Acme Corp has an overdue invoice and an open support ticket. What is the status of both?

Expected: routes to billing + servicedesk. Aggregation runs.

We need to quote a customer for fiber internet and also schedule their installation.

Expected: routes to cpq + fsm.

Three agent routing:

A customer's service is down, their bill looks wrong, and we need to send someone out.

Expected: routes to billing + servicedesk + fsm.

Full Q2C2C:

New customer wants fiber 1Gbps, mobile unlimited, and streaming TV.
Build the quote, generate the first invoice, and schedule installation for next Tuesday.

Expected: routes to cpq + billing + fsm. Full A2A chain.

Routing accuracy test:

What products do we offer for mobile?

Expected: routes to cpq only — not billing or fsm.

Resolve anomaly 15 — the rate has been corrected

Expected: routes to billing only.

## Definition of Done

- ☐ shared/db.py — asyncpg pool connects to Postgres, get_db dependency works

- ☐ fastapi_app/main.py — starts on port 8001, /health returns 200, /docs loads

- ☐ fastapi_app/models.py — all shared models importable by product teams

- ☐ agent_registry.py — production URLs, all four agents registered

- ☐ orchestrator_server.py — starts on port 8002, query tool callable

- ☐ orchestrator_cli.py — connects to orchestrator, sends queries, receives answers

- ☐ router.py — routes single and multi-product queries correctly

- ☐ aggregator.py — synthesises multi-agent responses coherently

- ☐ app.py (Hub) — starts on port 8501, all health probes work, metrics display when FastAPI is running

- ☐ All six cross-agent prompts route to the correct agents

- ☐ Capstone demo query runs end to end

## How to Build It — Step by Step

🔧 Week 2 priority: deliver Phase 1 by Day 2. Product teams cannot write a single line of code until the FastAPI shell is running. That is your critical path.

### Phase 1 — FastAPI Shell (team works independently) (Week 2, Days 1–2)

Product teams are blocked on this. Do it first.

Step 1: Create shared/db.py

# platform/shared/db.py
import asyncpg
import sys, os
sys.path.insert(0, os.path.expanduser("~/onebill-agents"))
from config import DB_URL

_pool = None

async def get_pool():
    global _pool
    if _pool is None:
        _pool = await asyncpg.create_pool(DB_URL, min_size=2, max_size=10)
    return _pool

async def get_db():
    pool = await get_pool()
    async with pool.acquire() as conn:
        yield conn

Test it immediately in a notebook:

import asyncio, sys, os
sys.path.insert(0, os.path.expanduser("~/onebill-agents"))

async def test():
    from platform.shared.db import get_pool
    pool = await get_pool()
    result = await pool.fetchval("SELECT COUNT(*) FROM customers")
    print(f"DB connection works. Customers: {result}")

asyncio.run(test())

Expected: DB connection works. Customers: 1000

Step 2: Create fastapi_app/models.py

Copy from Doc 6a spec section above. Verify it imports cleanly:

cd ~/onebill-agents
python3 -c "from fastapi_app.models import CustomerSummary, ProductSummary; print('models ok')"

Step 3: Create router stubs — one per product team

Each stub is two lines. Just enough for main.py to import without crashing. Product teams fill in the endpoints themselves.

# fastapi_app/routers/cpq.py
from fastapi import APIRouter
router = APIRouter()
# CPQ team implements all endpoints below this line

Create identical stubs for billing.py, servicedesk.py, fsm.py.

Step 4: Create fastapi_app/main.py

# fastapi_app/main.py
from fastapi import FastAPI
from fastapi.middleware.cors import CORSMiddleware
from fastapi_app.routers import cpq, billing, servicedesk, fsm

app = FastAPI(
    title="Project HalfBill — Product API",
    version="1.0.0",
)

app.add_middleware(CORSMiddleware,
    allow_origins=["*"], allow_methods=["*"], allow_headers=["*"])

app.include_router(cpq.router,         prefix="/cpq",         tags=["CPQ"])
app.include_router(billing.router,     prefix="/billing",     tags=["Billing"])
app.include_router(servicedesk.router, prefix="/servicedesk", tags=["ServiceDesk"])
app.include_router(fsm.router,         prefix="/fsm",         tags=["FSM"])

@app.get("/health")
async def health():
    return {"status": "ok", "service": "product-fastapi", "port": 8001}

Step 5: Start the server

Open a dedicated terminal. Leave it running. This is the shared server all product teams use throughout Weeks 2 and 3.

cd ~/onebill-agents
uvicorn fastapi_app.main:app --host 0.0.0.0 --port 8001 --reload

The --reload flag restarts automatically when any router file changes. Product teams benefit from this — their endpoint changes go live instantly.

Verify it works:

# Health check
curl http://localhost:8001/health
# Expected: {"status":"ok","service":"product-fastapi","port":8001}

# Swagger UI — open in browser
# http://localhost:8001/docs
# All four product sections should appear (empty but listed)

Notify all product teams once you see this output. They can start coding.

### Phase 2 — Orchestrator MCP Server (team works independently) (Week 2, Days 3–4)

Build after the FastAPI shell is delivered. Product teams work in parallel.

Step 1: Create agent_registry.py — exercise version first

Use exercise ports (9003-9006) pointing to hw_server.py stand-ins. This lets you test the orchestrator before product servers are ready.

# platform/shared/agent_registry.py
AGENTS = {
    "cpq": {
        "name": "CPQ Agent",
        "description": "Handles product configuration, pricing, and quote generation. Use for: creating quotes, searching products, applying discounts, checking quote status.",
        "url": "http://localhost:9003",   # Week 2: update to 8003 when CPQ is ready
    },
    "billing": {
        "name": "Billing Agent",
        "description": "Handles invoices, billing anomalies, payments, and revenue leakage. Use for: invoice status, overdue accounts, payment history, anomaly detection.",
        "url": "http://localhost:9004",   # Week 2: update to 8004 when Billing is ready
    },
    "servicedesk": {
        "name": "ServiceDesk Agent",
        "description": "Handles support tickets — creation, triage, status, resolution. Use for: opening tickets, checking status, adding comments, escalating issues.",
        "url": "http://localhost:9005",   # Week 2: update to 8005 when SD is ready
    },
    "fsm": {
        "name": "FSM Agent",
        "description": "Handles field service — technician dispatch, job scheduling, status. Use for: scheduling installations, finding technicians, updating job status.",
        "url": "http://localhost:9006",   # Week 2: update to 8006 when FSM is ready
    },
}

Step 2: Copy router.py, aggregator.py, orchestrator_server.py, orchestrator_cli.py

These are fully written in Doc 5. Copy them directly. No changes needed for the exercise. Only agent_registry.py URLs change for production.

Step 3: Test orchestrator with hw_server.py stand-ins

Open five terminals:

# Terminals 1-4: hw_server.py stand-ins on exercise ports
python ~/hello-agent/sse/hw_server.py --port 9003
python ~/hello-agent/sse/hw_server.py --port 9004
python ~/hello-agent/sse/hw_server.py --port 9005
python ~/hello-agent/sse/hw_server.py --port 9006

# Terminal 5: orchestrator
cd ~/onebill-agents
python platform/orchestrator/orchestrator_server.py

# Terminal 6: CLI
python orchestrator_cli.py

Run these routing tests. Each verifies the router sends to the right agent:

You: What products do you have?

Expected in orchestrator log: Routing to: ['cpq']

You: Show overdue invoices

Expected: Routing to: ['billing']

You: A customer has a billing issue and an open support ticket

Expected: Routing to: ['billing', 'servicedesk']

If routing is wrong, update the agent descriptions in agent_registry.py and retest. The descriptions drive routing — make them more specific.

### Phase 3 — Switch to Real Product Servers (Week 3)

As each product team completes their module and passes Phase 3 of their own testing, update agent_registry.py one agent at a time:

# When CPQ team signals they are ready:
"cpq": {
    ...
    "url": "http://localhost:8003",   # was 9003
},

Restart the orchestrator after each URL change. Run the CPQ routing test again. If it passes through the real CPQ server, CPQ integration is done.

### Phase 4 — Integration Sessions (team + platform team)

Schedule a 30-minute session with each product team when they signal their module is ready for orchestrator testing. You run the session.

Before the session — confirm on your side:

# All services running?
for port in 8001 8002 8003 8004 8005 8006; do
    curl -s http://localhost:$port/sse > /dev/null 2>&1 && \
        echo "port $port: UP" || echo "port $port: DOWN"
done

During the session — run their sample prompts through the CLI:

For CPQ integration session:

You: What internet plans do you have?
You: Find customer Smith
You: Create a quote for a fiber and mobile plan

Watch both terminals — orchestrator log shows routing, CPQ MCP server log shows tool calls. If tool calls appear in the CPQ server log, the integration is working end to end.

After the session — update their Definition of Done:

If all prompts route correctly and return real data, their module is done. Update agent_registry.py to lock in their production URL.

### Phase 5 — Agentic Hub (one team member, Week 3)

While integration sessions run, one platform team member builds the Hub. Full code is in the spec section above. Run it:

streamlit run platform/hub/app.py --server.port 8501

Open http://localhost:8501 in browser.

Verify health probes work:

# Each MCP server should show green in the Hub
# Manually confirm each probe works:
curl -s -o /dev/null -w "%{http_code}" http://localhost:8003/sse
curl -s -o /dev/null -w "%{http_code}" http://localhost:8004/sse
curl -s -o /dev/null -w "%{http_code}" http://localhost:8005/sse
curl -s -o /dev/null -w "%{http_code}" http://localhost:8006/sse
# Each should return 200

Verify metrics endpoints work (after product teams implement them):

curl http://localhost:8001/cpq/metrics
curl http://localhost:8001/billing/metrics
curl http://localhost:8001/servicedesk/metrics
curl http://localhost:8001/fsm/metrics

## Common Errors and Fixes

ModuleNotFoundError: platform.shared.db You are not running from the project root.

cd ~/onebill-agents   # always run from here

asyncpg.exceptions.ConnectionRefusedError Postgres is not running or credentials are wrong.

psql -U onebill_user -d onebill -h localhost -c "SELECT 1;"

Address already in use: port 8001 Another process is using the port.

lsof -i :8001   # find the PID
kill <PID>      # kill it

Router sends query to wrong agent The agent description in agent_registry.py is not specific enough. Make descriptions more explicit about what queries they handle.

Connection refused when CLI connects to orchestrator orchestrator_server.py is not running. Start it in a terminal first.

Product team says their endpoint returns 500 Check the FastAPI terminal — the full Python traceback is there. Most common cause: SQL error or missing await on an async db call.

Product teams: the server is on port 8001. Come find us when you are ready for Phase 4.