# Project HalfBill

## Document Navigation Guide

### Where to start · What to read · When to read it

## What Is Project HalfBill?

A four-week internship project building a headless, agentic AI system for OneBill’s revenue operations platform. Five teams. Four products. One working system by the end of June.

Read this README first. It tells you exactly which documents to read, in what order, and what you should be able to do after each one.

## The Full Document Set

| Document | What it is |
| --- | --- |
| Doc 1 — Project Overview | Architecture, team structure, 4-week timeline, glossary |
| Doc 2 — MCP Mental Model | Conceptual foundation — no code, just ideas |
| Doc 3 — Environment Setup | JupyterHub setup + 4 smoke tests |
| Doc 4 — Hello World | First working MCP agent — stdio then SSE |
| Doc 5 — Orchestrator Primer | Multi-agent coordination exercise |
| Doc 6a — Platform Team Brief | What the platform team builds |
| Doc 6b — CPQ Team Brief | What the CPQ team builds |
| Doc 6c — Billing Team Brief | What the Billing team builds |
| Doc 6d — ServiceDesk Team Brief | What the ServiceDesk team builds |
| Doc 6e — FSM Team Brief | What the FSM team builds |
| Doc 7 — Conventions & Standards | The shared contract all teams follow |
| QA Testing Guide | Unit tests, agent tests, A2A scenarios, capstone demo |
| openapi_cpq.yaml | CPQ API contract (implement against this) |
| openapi_billing.yaml | Billing API contract |
| openapi_servicedesk.yaml | ServiceDesk API contract |
| openapi_fsm.yaml | FSM API contract |
| Admin Setup Guide | For the Linux admin — complete before June 1 |
| complete_setup.sql | Run once to create DB, tables, seed data, and verify row counts |
| halfbill_architecture.png | Architecture diagram — standalone image |

## Reading Order by Role

### Before Day 1 — Sequential Order, Everyone

Everything below must be complete before June 1. The sequence is fixed — each step depends on the previous one. Do not skip ahead.

STEP 1  Doc 2 — all 21 interns read independently
        (concepts only, no server needed)
             ↓
STEP 2  Admin Setup Guide + complete_setup.sql + GitHub repo — sysadmin
        (server configured, Postgres seeded, accounts ready, repo live)
             ↓
STEP 3  Clone GitHub repo — all 21 interns
        git clone https://github.com/YOUR_ORG/onebill-halfbill.git ~/onebill-agents
             ↓
STEP 4  Doc 3 — all 21 interns run smoke tests
        (tests only pass because Step 2 is done)
             ↓
STEP 5  Doc 1 — all 21 interns read
        (architecture makes more sense after seeing the environment)
             ↓
        June 1 — Day 1 — everyone arrives ready

Why this order?

Doc 2 first — it requires nothing. No server, no login, just reading. Get the concepts in before touching anything.

Admin work second — the server must be fully configured before any intern can run a smoke test. If the admin is not done, Doc 3 fails. Do not send interns to Doc 3 until you have confirmed the admin track is complete.

Doc 3 third — smoke tests are the proof that the admin work succeeded. Four tests. All four must pass. If any fails, fix it before June 1.

Doc 1 last — the architecture diagram lands better when interns have already seen JupyterHub, run a smoke test, and know the environment is real. Reading it cold on Day 1 is less effective.

### Admin — Complete Before Sending Doc 3 to Interns

| Step | Action |
| --- | --- |
| 1 | Admin Setup Guide — run all 11 steps in order |
| 2 | complete_setup.sql — sudo -u postgres psql -f complete_setup.sql, verify row counts |
| 3 | GitHub repo — create onebill-halfbill private repo, add all 21 interns as collaborators, push starter code, share URL with interns |

Confirm the pre-June 1 checklist at the end of the Admin Setup Guide is fully checked before notifying interns to proceed to Doc 3.

### Every Intern — Before Day 1

| Step | Action | Time | What you can do after |
| --- | --- | --- | --- |
| 1 | Read Doc 2 — MCP Mental Model | 30 min | Explain what MCP is, how agents work, who calls tools |
| 2 | Clone the GitHub repo onto the Linux server | 5 min | Starter code in ~/onebill-agents |
| 3 | Run Doc 3 — Environment Setup smoke tests | 20 min | All four smoke tests passing |
| 4 | Read Doc 1 — Project Overview | 30 min | Understand the full architecture and your team’s role |

Clone command (admin shares the repo URL before Day 1):

git clone https://github.com/YOUR_ORG/onebill-halfbill.git ~/onebill-agents

Do not attempt Step 3 until the admin confirms setup is complete. Do not read Doc 4 or beyond until Day 2. Arrive on Day 1 with all four steps done and smoke tests passing.

### Week 1 — All 20 Interns Together

Follow this day by day. Do not skip ahead.

| Day | Documents | Activity |
| --- | --- | --- |
| Day 1 | Doc 1 | Group architecture review. Questions. Confirm all setups. |
| Day 2 | Doc 4 (Part 1) | Hello World — stdio transport. Individual. |
| Day 3 | Doc 4 (Part 2) | Hello World — SSE transport. Individual. |
| Day 4 | Doc 5 | Orchestrator exercise. Group — all 5 teams build. |
| Day 5 | Doc 7 + your Doc 6 | Read conventions. Read your team’s brief. Design tools. |

### Platform Team — Weeks 2–4

The platform team builds the infrastructure everyone else depends on. Week 2 is critical — product teams cannot test without your FastAPI shell.

Week 2:  Doc 6a  →  Doc 7  →  OpenAPI specs (all 4)
Week 3:  QA Testing Guide (integration layer)
Week 4:  QA Testing Guide (capstone demo script)

| Document | When | Why |
| --- | --- | --- |
| Doc 6a — Platform Brief | Week 2, Day 1 | Your full deliverable list |
| Doc 7 — Conventions | Week 2, Day 1 | Standards you enforce for all teams |
| All 4 OpenAPI specs | Week 2, Day 1–2 | You scaffold the FastAPI routers for each team |
| QA Guide (Layer 3) | Week 3 | Integration tests to run once product teams finish |
| QA Guide (Layer 5) | Week 4 | Capstone demo script |

Your Week 2 priority order: 1. shared/db.py — all product teams need this first 2. fastapi_app/main.py + router stubs — product teams start coding 3. fastapi_app/models.py — shared Pydantic schemas 4. agent_registry.py (production URLs) — orchestrator goes live 5. orchestrator_server.py — wire up when product agents are ready

### CPQ Team — Weeks 2–4

Week 2:  Doc 6b  →  Doc 7  →  openapi_cpq.yaml
Week 3:  Build + QA Guide (Layer 1 + Layer 2 CPQ tests)
Week 4:  QA Guide (integration + capstone)

| Document | When | Why |
| --- | --- | --- |
| Doc 6b — CPQ Brief | Week 2, Day 1 | Your endpoints, tools, sample prompts |
| Doc 7 — Conventions | Week 2, Day 1 | Naming, error formats, SQL patterns |
| openapi_cpq.yaml | Week 2, Day 1 | Your API contract — implement against this |
| QA Guide (CPQ tests) | Week 3 | Run your unit tests and agent prompt tests |

### Billing Team — Weeks 2–4

Week 2:  Doc 6c  →  Doc 7  →  openapi_billing.yaml
Week 3:  Build + QA Guide (Layer 1 + Layer 2 Billing tests)
Week 4:  QA Guide (Scenario 001 and 003)

| Document | When | Why |
| --- | --- | --- |
| Doc 6c — Billing Brief | Week 2, Day 1 | Your endpoints, tools, sample prompts |
| Doc 7 — Conventions | Week 2, Day 1 | Naming, error formats, SQL patterns |
| openapi_billing.yaml | Week 2, Day 1 | Your API contract |
| QA Guide (Billing tests) | Week 3 | Unit + agent tests |
| QA Guide (Scenarios 001, 003) | Week 4 | A2A: Billing → ServiceDesk, CPQ → Billing |

### ServiceDesk Team — Weeks 2–4

Week 2:  Doc 6d  →  Doc 7  →  openapi_servicedesk.yaml
Week 3:  Build + QA Guide (Layer 1 + Layer 2 SD tests)
Week 4:  QA Guide (Scenarios 001 and 002)

| Document | When | Why |
| --- | --- | --- |
| Doc 6d — ServiceDesk Brief | Week 2, Day 1 | Your endpoints, tools, sample prompts |
| Doc 7 — Conventions | Week 2, Day 1 | Naming, error formats, SQL patterns |
| openapi_servicedesk.yaml | Week 2, Day 1 | Your API contract |
| QA Guide (SD tests) | Week 3 | Unit + agent tests |
| QA Guide (Scenarios 001, 002) | Week 4 | A2A: Billing → SD, SD → FSM |

ServiceDesk note: You sit in the middle of the A2A chain. Billing writes anomalies that trigger your tickets. Your pending_field_visit status triggers FSM jobs. Test the A2A links explicitly with the QA scenarios.

### FSM Team — Weeks 2–4

Week 2:  Doc 6e  →  Doc 7  →  openapi_fsm.yaml
Week 3:  Build + QA Guide (Layer 1 + Layer 2 FSM tests)
Week 4:  QA Guide (Scenarios 002 and 004)

| Document | When | Why |
| --- | --- | --- |
| Doc 6e — FSM Brief | Week 2, Day 1 | Your endpoints, tools, sample prompts |
| Doc 7 — Conventions | Week 2, Day 1 | Naming, error formats, SQL patterns |
| openapi_fsm.yaml | Week 2, Day 1 | Your API contract |
| QA Guide (FSM tests) | Week 3 | Unit + agent tests |
| QA Guide (Scenarios 002, 004) | Week 4 | A2A: SD → FSM, full Q2C2C |

### Linux Admin — Before June 1

Admin Setup Guide  →  complete_setup.sql

| Document | Action |
| --- | --- |
| Admin Setup Guide | Run through every step in order |
| complete_setup.sql | Run as postgres superuser to create DB and seed data |

That is all the admin needs to read. Everything else is for interns.

## When to Use Each Document Type

| Document type | Use it when… |
| --- | --- |
| Doc 1–5 | First time reading — Week 1 sequential learning |
| Doc 6a–6e | Your team’s reference throughout Weeks 2–4 |
| Doc 7 | You are unsure about naming, error codes, or SQL patterns |
| OpenAPI YAML | You are implementing a FastAPI endpoint — check the schema |
| QA Guide Layer 1 | You finish an endpoint and want to verify it works |
| QA Guide Layer 2 | You finish your MCP tools and want to test agent behaviour |
| QA Guide Layer 3–4 | Week 4 — cross-agent integration testing |
| QA Guide Layer 5 | Week 4 — final demo preparation |
| complete_setup.sql | You need to understand a table structure or relationship |

## Key Decisions — Already Made

Do not relitigate these. They are settled.

| Decision | Answer |
| --- | --- |
| MCP transport | SSE for all product servers and orchestrator |
| LLM on shared server | Mistral 7B via Ollama |
| LLM for override/local | Claude via Anthropic API |
| Database | Postgres 15 + pgvector |
| API framework | FastAPI + Uvicorn |
| Observability UI | Streamlit |
| Tool naming | snake_case, verb_noun pattern |
| Error on empty list | 200 OK with [] — never 404 |
| Max discount | 30% |
| Tax rate | 8.5% |
| Quote validity | 30 days |

## Quick Reference — Ports

| Service | Port |
| --- | --- |
| JupyterHub | 8000 |
| Product FastAPI | 8001 |
| Orchestrator MCP | 8002 |
| CPQ MCP | 8003 |
| Billing MCP | 8004 |
| ServiceDesk MCP | 8005 |
| FSM MCP | 8006 |
| Agentic Hub | 8501 |
| Ollama | 11434 |
| PostgreSQL | 5432 |
| Week 1 exercise only | 9003–9006 |

## Quick Reference — File Names

| File | Owner | Location |
| --- | --- | --- |
| orchestrator_server.py | Platform | platform/orchestrator/ |
| orchestrator_cli.py | Platform | project root |
| router.py | Platform | platform/orchestrator/ |
| aggregator.py | Platform | platform/orchestrator/ |
| db.py | Platform | platform/shared/ |
| agent_registry.py | Platform | platform/shared/ |
| app.py | Platform | platform/hub/ |
| cpq_server.py | CPQ | agents/cpq/ |
| cpq_tools.py | CPQ | agents/cpq/ |
| billing_server.py | Billing | agents/billing/ |
| billing_tools.py | Billing | agents/billing/ |
| servicedesk_server.py | ServiceDesk | agents/servicedesk/ |
| servicedesk_tools.py | ServiceDesk | agents/servicedesk/ |
| fsm_server.py | FSM | agents/fsm/ |
| fsm_tools.py | FSM | agents/fsm/ |
| hw_server.py | All (Week 1) | hello-agent/stdio/ and hello-agent/sse/ |
| hw_client.py | All (Week 1) | hello-agent/stdio/ and hello-agent/sse/ |

## Getting Unstuck

| Problem | Where to look |
| --- | --- |
| “I don’t understand MCP” | Doc 2 — re-read the Tool Calling section |
| “My server won’t start” | Doc 3 smoke tests — confirm port is free |
| “The agent isn’t calling the right tool” | Doc 7 — tool description standards |
| “I’m not sure which HTTP status to return” | Doc 7 — section 4 |
| “My SQL query isn’t working” | Doc 7 — section 8, database conventions |
| “How do I test my endpoint?” | QA Guide — Layer 1 unit tests |
| “The orchestrator routes to the wrong agent” | Doc 5 — agent_registry.py descriptions |
| “I don’t know which A2A links matter” | Doc 1 — A2A flow diagram |
| “What does the Hub need from my module?” | Doc 6 brief — /metrics endpoint section |

If this document does not answer your question, ask your team lead. If your team lead does not know, ask the platform team.